Meeting 3

Anybody who uses terms needs to send them to Jake so he can update the terms and references style.

Kristian will write down the functions that he thinks are appropriate and the whole team will decide which functions we will keep and which ones we want to add.

Agreed that project scope will be done in boxes as it is easier to read and edit if needed.

Discussion about whether or not the Functional Requirements will be about general functions on the website and not specific functions.

Agreed that everything will be sent in to the appropriate people to proof read by Monday the latest so we can have an idea where we stand on Tuesday’s meeting.

Functional requirements are referring to features that we want to add to the website as Sadar said.

Discussion about whether or not we should put the project as the first sentence of the requirements specifications or a description of Beyond Limits. Decided that having the project first makes more sense as the requirements specifications is more about the project.

Decided that Kristian and Chris are going to their site in order to see the place and ask a few questions.