Open Issues
Vision	The client has shown keen interest in the idea of the website taking the user through a ‘journey’, this however is likely to make for a less intuitive user experience if taken too far and after further consultation with Beyond Limits we have decided to favour accessibility and ease of use in our approach and design a free-flowing and intuitive layout. There is a risk that the client will think the first prototype will be too impersonal and ordinary, setting back the front-end team as they may need to rethink their approach.
Manageability	The client will have to take charge of administration of the website once it has been completed. Tools will be provided to make this as easy as possible in the form of an administrators panel. However since the client isn’t technically proficient they may still have trouble updating the content of the website. To try and avoid this the first prototype should include an outline of the administrator’s page interface to get feedback as to how it can be improved.
Accessibility and Usability	The website will be from a variety of different devices. We may encounter problems with how pages load on devices of different sizes and input methods. We will test on mobile and on desktop to ensure all features are usable on different screen sizes and different input devices (touchscreen, mouse and keyboard)
User Experience	All manner of people will be using the website, those seeking the charity’s help, volunteers and the administrators. None will necessarily have much if any IT expertise so we must get feedback from the client to ensure the website is well suited to it’s audience
Hosting	We will not be hosting the website ourselves so don’t have to worry about hardware. Instead we will be using a ‘cloud’ hosting service such as Amazon web services which is delocalised and boasts very high uptimes which would not be possible with local hosting.
Software and Data Security	If any security flaws are found in the underlying software (for example SSL’s Heartbleed) used to build the website after it is deployed, it may be left vulnerable as the client might not be able to update and apply security fixes. / The client wishes to be able to save and access potentially sensitive documents containing personal and confidential information. This may have legislative implications due to for example, GDPR.
Development	There is a risk that work could be lost if code and documentation are not saved at regular intervals. Auto-saving will be used to minimise this risk as it is a feature on most development environments. / Having multiple people working on the same codebase can mean it is difficult to track down where software breaks and bugs are introduced. Git version control will be used to track this and allow rollbacks.