Project Justification
The Beyond Limits charity need a website in order to be able to promote their events and relay information about them. So far, most of their communication with people that are interested in their services is happening through Facebook but its a limited medium and taking into account that not all people own a Facebook account it would help them a lot if they could promote their charity through their own website.
Project Description and Boundaries
To develop a fully-functioning website under the specifications of the charity Beyond Limits. The website should be simple to use for both the visitors and the administrators. The project also involves creating a system for the admins to be able to control the website. The project doesn’t involve creating a server to host the website or help them in other areas such as branding or marketing.
User Base
User base is mainly divided into two categories, public and admins(with special access). Public will consist of sub-categories of:
1. People who seek help from the charity
2. Potential volunteers that need to find information and apply through the website
3. Volunteers who need to access the website for various reasons (getting health and safety files)
4, The admins, who are going to be 3 people who have access to some restricted parts of the website like some small databases with confidential info and tools to edit parts of the website.
Generally we expect the user base to have a low expertise as the charity revolves around helping the less-privileged that don’t always have access to technology.
Product Vision
A website that is modern and appealing while at the same time simple and minimalistic. Navigation should be intuitive and there shouldn’t be any clatter. The admin page should follow the same rules.
Project Deliverables, Features and Tasks.
We will be split into two sub-teams, one responsible for the front-end and the other responsible for the back-end of the website. Mainly the first sub-team will be in charge of design and style of the website. Design should be modern and functional so that navigation and general use of the website is simple enough for everybody to use. The latter team is tasked to create a system on the website through the admins (the client) will be able to control and edit aspects of the website in order to customize and add content. We will create a login page that has three accounts for the admins. There will also be a database that the admins can access where they can store, sort and search information about people that they have helped.
Product Goals/Deadlines
Requirement Specification – 16/10/18
First Prototype – 07/12/18
Very early look of the website, not functioning. This prototype will give the team a chance to	understand better what the client wants based on the criticism that we will get.
Second Prototype – 08/02/19
Working prototype. At this point most of the features will be implemented and will provide	the client with a chance to look at the prospective website and decide the final changes that	they want to make. Of course, by that point they will be limited in terms of what things they	will be able to change.
Final Product – 14/03/19
Product delivered as close to the description that the client gave. Instructions on how to	access the admin page and how to edit the different pages should be provided to the client.
Features for Future Releases
At a later stage in development, an archive feature can be implemented so that the admins of the website can store information that will be useful when composing the annual report. Also, the code for the website should be documented extensively and have comments to explain the different functions so that future development is easier, even by another group.